INDIA LEARNS LMS

Stakeholder UAT Pack

30-minute hands-on test + product decisions for sign-off

Prepared for: Logan

Prepared by: Vidit Bhatnagar

Date: 27 April 2026

Document version: v1.0

# 1. What this document is

This pack does two things at once. First, it walks you through a 30-minute hands-on test of the Faculty section of India Learns LMS so we know it works for a real teacher. Second, it asks you to sign off on a set of product decisions we shipped with sensible defaults — your answers determine what we build next.

The system is fully working on staging right now. Every automated test passes; an automated browser run completed all 20 verification steps cleanly. What's left is the kind of input only you can give: does the workflow feel right, and which of our default product calls should stay, change, or be revisited?

TL;DR for Logan: read §3, do the 30-minute walkthrough in §4, then answer the open questions in §6. Reply by email or paste your findings into the template in §5. We act on your input within one working day.

# 2. What's been built (plain English)

Three connected pieces of work over the past two weeks.

### Phase A — Curriculum Import

We connected the LMS to the Curriculum Generator (the AI tool that turns SME submissions into a 13-step program design). With one click in the LMS admin, you can paste a generator workflow ID and the LMS pulls the entire curriculum across — modules, lesson plans, slide decks, assignments, and the final exam — into one teachable course. No file downloads, no copy-paste.

Sample course already imported on staging: Maths Certification — 8 modules, 107 sessions, 98 slide decks, 25 assignments.

### Phase B-1 — Gradebook & two-step grading

Faculty grade in two steps. First they save a draft (only they can see it); then they click Publish and the student sees the grade. Drafts can be edited freely. Bulk publish handles many drafts at once. Editing a published grade automatically reverts the row to draft, so re-publishing is always a deliberate act. Every publish is recorded in the audit log.

### Phase B-2 — Course shell & sessions

The course view has six tabs: Overview, Content, Gradebook, Students, Announcements, Settings. (The last three are placeholders for v0.1.) The Content tab shows a Module → Session tree faculty can drag-and-drop to reorder. Each session opens to its own page with the lesson plan, slide deck, and assignments on the left, and attendance + private faculty notes on the right. Faculty take attendance per session, mark the session complete, and have a 7-day window to undo if they made a mistake.

### Polish across both phases

Slide viewer renders 14 slides per lesson directly from generator data — no .pptx file involved. Super-admin viewing a course they don't teach gets a read-only 'oversight mode' banner with all writes blocked at both the UI and the API. Cascade-delete works for sandbox courses (no need for engineer surgery). Empty states when courses or pages don't exist. Total of 15 PRs shipped, 475 automated tests green.

# 3. Test environment & sign-in credentials

First sign-in may take 25–30 seconds. The staging server sleeps when idle and wakes up on the first request. This only happens once per session.

### Staging URL

https://india-learns-lms.onrender.com

### Faculty (use this for the test)

| Email | Password |
| --- | --- |
| faculty-seed-1@luc.local | Faculty#12345 |

### Students (use these to verify what students see)

| Email | Password |
| --- | --- |
| uat-student-1@luc.local | Uat#student-2026 |
| uat-student-2@luc.local | Uat#student-2026 |
| uat-student-3@luc.local | Uat#student-2026 |

All three students are enrolled in Maths Certification. They appear as rows in the gradebook and in the attendance list when you open a session.

### Super-admin (optional — for the oversight check)

| Email | Password |
| --- | --- |
| superadmin@indialearns.test | Superadmin#2026 |
| Important — single browser session. The staging app uses one shared session per browser. If you sign in as student in a new tab, your faculty session in the same browser will be replaced. To test both roles at once, use two different browsers (Chrome + Safari, for example) or two different Chrome profiles. |  |

# 4. The 30-minute walkthrough

Step through these in order. Time yourself — anything that takes longer than the time-box is worth flagging.

| Time | What to do | What success looks like |
| --- | --- | --- |
| 0:00 | Sign in as faculty (faculty-seed-1@luc.local). | Lands on the Faculty dashboard. |
| 1:00 | Click 'My Courses' → 'Maths Certification'. | Course Overview shows: 8 modules · 107 sessions · 25 assignments · 0 grading backlog. |
| 3:00 | Click each tab in turn: Overview, Content, Gradebook, Students, Announcements, Settings. | Each renders. Students/Announcements/Settings are 'Coming soon' stubs — that's expected. |
| 5:00 | Click the Content tab. Expand 2-3 modules. Drag a session within a module to a new position. Drag one across to a different module. | Drag is smooth; new order persists after a refresh. |
| 8:00 | Click into a non-auto-generated session (numbered 02 or higher). | Session detail page: description, materials, assignments on the left; attendance + private notes on the right. |
| 10:00 | In the Materials section, click 'Open viewer' on the SLIDES row. | Slide viewer opens. Use ← → keys to flip through slides. Press 'Back to session' to close. Confirm slides have real content (not blank). |
| 13:00 | Take attendance: toggle UAT Student One to absent, Two to late, leave Three present. Click Save attendance. | 'Saved.' confirmation appears immediately. Counter flips to '3 of 3 recorded' without refresh. |
| 15:00 | Click 'Mark complete'. | Status becomes Completed. Button changes to 'Undo' with a visible deadline ('Undo until 3 May …'). |
| 17:00 | Click the Gradebook tab. | Grid renders. UAT students as rows. Badge near heading shows '25 assignments · 3 students'. |
| 18:00 | Click into any assignment column. Filter by 'Needs grading'. | Empty unless a student has submitted. Filters work cleanly. |
| 20:00 | OPEN A SECOND BROWSER. Sign in as uat-student-1. Open the same assignment. Submit text 'UAT test from Logan'. | Student sees Submitted status. |
| 22:00 | Back in faculty browser. Refresh grading page. Find the new submission. Save a draft: score 75, feedback 'Good first attempt'. | Row gets a Draft pill. |
| 24:00 | In student browser, refresh the assignment. | CRITICAL: student must NOT see the score or feedback. Status shows Submitted only. If you see 75, that's a blocker. |
| 26:00 | In faculty, click Publish. Confirm. | Confirmation dialog. Row pill changes to Published. |
| 28:00 | In student, refresh. | Score 75 and feedback now visible. |
| 30:00 | Done. Capture findings in the §5 template. |  |

# 5. How to capture findings

Sort each finding into one of three buckets. The bucket determines how fast we act on it.

| Bucket | What goes here | What we do with it |
| --- | --- | --- |
| Blocker | Faculty or student can't complete the workflow. The system reports a wrong state. Data is lost. A draft leaks to a student. | Fixed on a tactical branch within one working day. Merged before the next test session. |
| Friction | Works but annoying. Confusing copy. Awkward layout. Button in the wrong place. Success toast doesn't appear. | Batched into a polish PR. Triaged into fix-now / fix-later / won't-fix. |
| Future | Out of scope for this phase. New feature ideas. Something you want but isn't in the current spec. | Captured for the backlog. Doesn't gate ship. |

### Per-finding template

Use this format. Specificity matters more than length. 'Confusing' isn't actionable; 'Publish button below the fold on a 13-inch laptop at 100% zoom' is.

| Field | Example |
| --- | --- |
| Where | Course Overview tab on Maths Certification |
| What you saw | Grading backlog count was 0 even though I'd just saved two drafts |
| What you expected | Backlog should reflect drafts in progress |
| How to reproduce | Save a draft on Module 1 / Session 1 → go back to Overview → count still shows 0 |
| Screenshot | Optional but very helpful — Cmd+Shift+4 on Mac |
| Bucket | Friction (workflow doesn't break, count is just wrong) |

# 6. Open product decisions — please answer

These are the decisions we shipped with sensible defaults. Your sign-off (or override) determines the next round of work. The 'Default in place' column tells you what's actually live today.

| How to answer: don't feel obligated to change anything. If a default is fine, just say 'Q3: keep default.' If you want a change, briefly say what — engineering effort estimate is included so you can weigh trade-offs. |  |  |  |
| --- | --- | --- | --- |
| Question | Background | What we need from you | Effort if changed |
| Q1. Faculty file uploads | Right now the LMS only displays content imported from the Curriculum Generator (slides, lesson plans, assignments). Faculty can NOT upload their own handouts, PDFs, links, or supplementary slides on top of that. | Should we add a 'Supplemental materials' section per session where faculty can attach their own files (PDFs, slides, links) ALONGSIDE — not replacing — the auto-imported content? If yes, what file types matter most: PDFs, .pptx, links to external resources, all of the above? | If yes: ~3-4 days of work. Storage via Cloudinary (already integrated). Re-imports preserve faculty uploads. YES, all of the above. |
| Q2. Attendance threshold | Attendance is recorded per session but not enforced anywhere downstream. The handoff PDF suggests 80% as an institutional default for course completion eligibility. | Should we gate certificate issuance (or any other workflow) on actual attendance crossing a threshold? If yes, what %? Should it be per-course or institutional? | Default in place: attendance recorded, no enforcement. Override: ~half-day to wire to certificate flow. NO, we will leave this up to faculty to enforce for in person classes NOTE: this will be different for self-study courses |
| Q3. Late submission policy | Submissions after the assignment due date are flagged 'Late' (visible to faculty). No automatic score deduction. | Keep faculty judgment as the only handle? Or add a configurable per-assignment cap (e.g. 'Late submissions max 80%')? | Default in place: flag only. Override: 1 day to add Assignment.lateScoreCapPercent Keep default. NOTE: this will be different for self-study courses |
| Q4. Grade visibility timing | When faculty clicks Publish, the student sees the grade immediately. | Keep immediate-on-publish? Or add scheduled release (e.g. 'all grades for Module 3 release at 9 AM Friday')? | Default in place: immediate. Override: 1-2 days for scheduled release. Keep default |
| Q5. Co-teaching: who can publish? | Any faculty assigned to a course can publish grades. Audit log records who. No second-faculty review, no quorum. | Keep simple? Or require two-faculty approval for publish on courses you flag? | Default in place: any faculty publishes. Override: 2 days for approval workflow. Keep it simple. Leave it as is. |
| Q6. Re-submission after publish | Students can re-submit assignments after their grade is published. Re-submitting clears the previous grade; faculty must regrade. | Allow re-submission? Or lock submissions once a grade is published? If allowed, should faculty get an explicit notification? | Default in place: re-submit allowed, faculty notified. Override: ~half-day. Lock the submission but allow faculty to unlock it to allow students to resubmit . |
| Q7. Session reschedule semantics | If a faculty changes a session's date/time on the session detail page, that edit lives on the Session itself. The course's recurring timetable (set up by admin) is not touched. | Is this the right model? Or should every reschedule auto-create a TimetableOverride that admin can review? | Default in place: faculty edits session directly. Override: ~1 day to mirror to TimetableOverride. Faculty can override and the recurring time table is not touched. |
| Q8. Students tab depth | The Students tab inside a course is a 'Coming soon' stub. | When we build it out, what should it show? Just a roster? Per-student grade summary? Per-student attendance? Cross-course grade history? | Default in place: stubbed. Build effort: 3-5 days depending on depth. Not sure, I have notes on the student view, let’s work that out first. |
| Q9. Auto-generated session distinction | Each module gets one synthesized 'Assessment' session (holding its 3 assignment variants) and the course gets one 'Final Exam' session at the end. These are visually marked as auto-generated. | Should faculty be allowed to delete or re-locate these auto-generated sessions, or stay locked as-is? | Default in place: locked title + position, descriptions editable, attendance + completion work normally. Faculty have the ability to override anything related to the final assessment |
| Q10. Communication channels | WhatsApp templates are pre-drafted but not approved by Meta yet. Email is currently logged-only on staging. | Confirm the three pre-drafted WhatsApp templates (fee reminder, payment confirmation, ticket update). Are there other moments students should be notified by WhatsApp? By email? | Engineering ready; gates on Meta approval + your sign-off on copy. Class timetable changes |

# 7. Anticipated questions (answered)

Things you might want to know that aren't covered above.

| Question | Answer |
| --- | --- |
| Why are some courses marked 'sandbox'? | A sandbox course is one that's been imported / created but not yet published to students. Once you flip it to published, students enrolled in it can see the content and submit assignments. Sandbox is the default state after import — a safety net so half-built courses don't accidentally go live. |
| I see only Maths Certification + Airport Ground Ops. Where are the other programs? | Faculty users only see courses they're assigned to teach. Maths and Airport are what faculty-seed-1 has been assigned for testing. Super-admin (different login) sees everything. |
| Why doesn't the slide viewer have a Download as PowerPoint button? | By design — the Curriculum Generator never stored .pptx files; it produces structured slide content as data. The LMS renders that data directly in the slide viewer. If you ever want a real .pptx for a faculty member to edit, the generator can render one on demand and we can wire that into the LMS in a few hours. |
| When will email and WhatsApp go live? | Code is ready; flipping the switches is config, not engineering. Email needs a Resend account + DNS records (~1 day). WhatsApp needs Meta to approve the three pre-drafted templates (Meta-side timeline is ~1-3 days). Both can happen in parallel with launch prep. |
| Can a student be enrolled in two programs at once? | Currently one course per program per student. So a student in the Aviation Diploma can be in Airport Ground Ops AND Maths Certification (both Aviation), but not also a Retail program course. We can relax this if needed — Q for you in §6 isn't there now but easy to add. |
| What happens to imported courses if the SME regenerates the curriculum in the Generator? | Currently the LMS course is a snapshot at import time. If the SME regenerates, the LMS doesn't auto-sync — a super-admin clicks Replace in the import flow to overwrite. We picked stability over freshness so a teaching-in-progress course doesn't change underfoot. |
| What if I find something during testing that's neither a blocker nor an obvious friction? | Capture it anyway under 'Future' bucket. Half the value of UAT is surfacing things we haven't thought of. Worst case it's a no-op; best case it shapes Phase 2. |
| Can a real student log in today and see real content? | Yes — once you confirm the test results, we move to production cutover (live email, WhatsApp templates, real domain, Cloudinary for media, certificate provider). That's config, ~1 week. Then we onboard the real cohort via the magic-link invite flow. |
| How do I report findings most efficiently? | Email Vidit at intern@learnerseducation.com using the §5 template, OR paste into a shared doc and send the link. Be specific about Where + What + Expected. Screenshots help a lot. Format isn't important; specificity is. |

# 8. What happens after your input lands

- Within one working day, every blocker you've flagged is on a fix branch and re-deployed to staging.

- Every friction is triaged into fix-now / fix-later / won't-fix and bundled into the next polish PR.

- Every future-bucket item goes into the Phase 2 backlog with a one-line context note.

- Every product decision in §6 is recorded in our open-questions log: kept-default OR overridden-with-reason.

- You get a summary email with what changed, what we picked up, and what we're holding for the next conversation.

Once we close the loop on this round, the system is launch-eligible. Production cutover (live email, WhatsApp, domain, Cloudinary, certificates) is config — about a week of parallel work that doesn't gate your sign-off.

Send findings + decisions to: intern@learnerseducation.com. Subject line: 'India Learns UAT — Logan — 27 Apr'.

Thank you for the time on this — your instinct on what feels right is the input we can't generate ourselves.

— Vidit